Solution Design Document

COVID-19 Risk Predictor – Version 1

ML-based Hotspot Classification and Short-Term Forecasting

| Document Version | v1.0 |
| --- | --- |
| Prepared For | COVID-19 Risk Predictor – Version 1 |
| Prepared By | Project Team |

# Version History

| Version | Date | Description |
| --- | --- | --- |
| v1.0 | April 2026 | Initial Version 1 solution design draft for hotspot classification and forecasting. |

# Executive Summary

Version 1 of the COVID-19 Risk Predictor extends the Version 0 dashboard into a predictive analytics solution. The system now classifies county-level COVID risk using a supervised machine learning model and forecasts short-term case levels at 1-day, 7-day, and 14-day horizons. The objective is to help users identify hotspot counties, visualize risk spatially across the United States, and review county-specific trends and forecasts through an interactive Streamlit application.

# Purpose of Solution Design Document

This document defines the design, scope, technical architecture, and implementation approach for Version 1 of the COVID-19 Risk Predictor. It captures the machine learning enhancement introduced on top of the original analytics dashboard and serves as the reference for implementation, presentation, and future handoff.

# Project Background

Version 0 established the data engineering and dashboard foundation for the project by ingesting county-level COVID data, storing it in SQLite, and presenting historical analysis through Streamlit and Plotly visualizations. Version 1 was initiated to move beyond descriptive analytics and provide predictive intelligence through hotspot detection and short-term forecasting.

# Project Team

| Role | Responsibility |
| --- | --- |
| Project Owner / Developer | Overall design, implementation, integration, and delivery |
| Data Engineer | ETL workflow, SQLite storage, data quality, feature readiness |
| ML Engineer | Hotspot classification model, forecasting model, evaluation |
| Visualization / UI Engineer | Streamlit pages, Plotly visualizations, county map, user interaction |

# Point of Contact

Primary point of contact: Project Owner / Development Lead. Secondary point of contact: Data and ML implementation team.

# Business Requirements

Identify the top risky counties using recent county-level COVID activity.

Display risk distribution across the United States through an interactive county map.

Allow users to drill down into a selected county and review supporting metrics and trends.

Forecast future case levels for short-term planning at 1-day, 7-day, and 14-day horizons.

Provide a responsive dashboard experience suitable for presentation and analysis.

# Scope

The Version 1 scope includes data ingestion from the county-level CSV dataset, SQLite-based storage, rolling feature engineering, supervised machine learning models for hotspot classification and forecasting, Streamlit page integration, county-level visualization, and performance optimization through caching.

The scope excludes chatbot functionality, vector database integration, production deployment, external API orchestration, and document retrieval workflows. Those items are reserved for Version 2 and beyond.

# Success Criteria

Hotspot page successfully displays top risky counties, county details, and USA risk map.

Prediction page successfully displays county-level 1-day, 7-day, and 14-day forecasts.

Models produce explainable outputs supported by validation metrics and trend context.

Page load time is reduced through caching so the application is presentation-ready.

Version 1 is stable enough to support a formal Solution Design Document and future chatbot integration.

# Solution Overview

Version 1 introduces two machine learning capabilities into the existing county-level COVID analytics platform. The first capability is hotspot classification, where a Random Forest Classifier uses recent county trends to categorize counties into Low, Medium, or High risk. The second capability is forecasting, where a Random Forest Regressor predicts future new-case levels for 1-day, 7-day, and 14-day horizons. Both capabilities are integrated into the Streamlit interface, supported by SQLite-based data retrieval, and visualized using Plotly charts and a county-level USA choropleth map.

# Automation Flow

County-level CSV input is loaded through the ETL process.

Data is cleaned, transformed, and stored in the SQLite database.

Rolling historical features are generated for each county.

Hotspot classification model is trained using historical county snapshots and future-based labels.

Forecasting model is trained using historical county snapshots and future numerical targets.

Model outputs are rendered in Streamlit through the Hotspot and Prediction pages.

Users interact with the dashboard to review top counties, county details, maps, and forecasts.

# Implementation Timeline

| Phase | Duration | Activities |
| --- | --- | --- |
| Phase 1 | Data Foundation | ETL validation, SQLite preparation, county-level feature support |
| Phase 2 | Hotspot Module | Feature engineering, classifier training, risk map, county drill-down |
| Phase 3 | Prediction Module | Forecast feature engineering, regressor training, forecast charting |
| Phase 4 | Optimization & QA | Caching, debugging, page polish, Git checkpoints, validation |

# Technology Stack

| Layer | Technology |
| --- | --- |
| Programming Language | Python |
| Data Processing | Pandas, NumPy |
| Machine Learning | Scikit-learn |
| Application Layer | Streamlit |
| Visualization | Plotly Express |
| Storage | SQLite |

# Current State Process Flow

Version 0 reads county-level COVID data, stores it in SQLite, and displays descriptive analytics.

Users can review historical state and county trends but cannot see predicted risk or future case outlook.

The system acts primarily as a historical dashboard without predictive decision support.

# Future State Process Flow

The ETL pipeline continues to prepare county-level data as the system of record.

Version 1 models compute county-level risk categories and short-term case forecasts.

The Hotspot page highlights risky counties through rankings, map visualization, and county-level drill-down.

The Prediction page provides selectable forecast horizons and county-specific forecast views.

The Version 1 architecture prepares the platform for Version 2 chatbot and RAG integration.

# Functional Requirements

The system shall classify counties into Low, Medium, and High risk categories.

The system shall display the top 10 risky counties.

The system shall render a county-level USA map using FIPS-based geospatial matching.

The system shall allow the user to select a county and review county-level hotspot details.

The system shall provide 1-day, 7-day, and 14-day forecasts for selected counties.

The system shall present historical and forecast trends in an interactive chart.

The system shall display model-related metrics in a readable and presentation-friendly format.

# Technical Requirements

Input dataset shall be county-level COVID data with date, state, county, FIPS, cases, and deaths fields.

Data shall be stored and queried from SQLite for dashboard consumption.

Rolling features such as 3-day average, 7-day average, growth, volatility, and acceleration shall be computed.

Hotspot classification shall use a supervised Random Forest Classifier.

Forecasting shall use a supervised Random Forest Regressor.

Model training and inference outputs shall be cached to improve interactive performance.

The application shall be implemented in Streamlit and use Plotly for visual outputs.

# Assumptions and Considerations

The county-level input dataset contains sufficient historical depth for rolling features and future targets.

County FIPS values are available for most records and can be normalized into five-digit strings.

County-level COVID data is noisy, so some prediction variance is expected.

Version 1 prioritizes fast, explainable ML implementation over advanced deep-learning approaches.

Version 2 will extend the current solution with chatbot and RAG capabilities rather than replacing the Version 1 design.

# Risks and Dependencies

Missing or invalid FIPS values may affect county-level map coverage.

Noisy reporting patterns may increase forecasting error for some counties.

Runtime model training can impact page responsiveness if caching is disabled or cleared.

The external county GeoJSON source may create dependency issues in environments with SSL/network restrictions.

Future enhancements such as chatbot integration depend on the stability of Version 1 outputs and documentation.